NexMoney Ltd — Companion to the Strategic Blueprint

# Live Site vs Redesign:

# Pre-Launch Gap Analysis

What the current live site does that the redesign must carry across before go-live

Live site reviewed: www.nexmoney.co.uk (home, contact, about, testimonials, guides)

Redesign reviewed: “New NexMoney Website” local files (index, about, services, mortgages, calculators, contact, faq)

Date: 30 June 2026

# 1. The headline: these are two different websites

Your earlier report’s Section 4 reviewed the local redesign files, not the live site. Having now fetched both, they are clearly separate builds — the redesign is a modern from-scratch replacement for an ageing live site, and it is not yet deployed.

Why this matters: the live site is dated and worth replacing — but it already does several things the redesign doesn’t. Launch the new site as-is and you would lose real assets (14 published reviews, a working client portal, two office addresses, a wider service range) and ship with the wrong company details. This document is the port-before-launch list.

## Live site character (the thing being replaced)

- Older CMS-driven site, visibly dated: a dead Google+ link, a 2016 Google-map embed, an iPromote tracking pixel, mixed http/https asset URLs, and viewport “user-scalable=no” (an accessibility problem).

- Orphaned HubSpot CTAs: the homepage buttons are HubSpot-hosted (portal 455523), but you no longer have HubSpot access — so those CTAs are now legacy dead-ends that must not be carried over. A client portal also exists — “NexLogin” plus ClientHub (clienthub.org.uk?id=288); confirm whether ClientHub is still active.

- Relies on phone + email for enquiries — the contact page has no form, just admin@ / enquiries@ and the Bournemouth phone number.

- A “Guides” section that was never finished — still says “Currently being worked on — Coming March 19.”

# 2. Side-by-side comparison

| Feature | Live site (current) | Redesign (local files) |
| --- | --- | --- |
| Platform | Older CMS, server-rendered, /path URLs | Modern static HTML/CSS, .html pages |
| Design / mobile | Dated; user-scalable=no | Clean, fast, responsive, rich JSON-LD |
| Enquiry form | None — email & phone only | Form present but DEAD (discards data) |
| Privacy / Cookies | Live: /privacy, /cookies | Missing (linked but 404) |
| Testimonials | 14 real named reviews (Luke & Dan) | Page linked but missing; only hard-coded schema rating |
| Client portal | NexLogin + ClientHub (id 288) | None (robots blocks /portal but no page) |
| HubSpot / CRM | Legacy CTAs only — access now lost | Not wired in |
| Offices | Lists Bournemouth (BH8 8EZ) + Surrey — but Surrey is now closed (outdated) | Bournemouth-only (correct) but schema postcode “BH1” is wrong |
| Adviser identity | Luke Richards (VouchedFor) & Dan | Generic / unnamed |
| Service range | Wide: 9 mortgage types, protection, general insurance, bridging/secured/development/commercial, conveyancing, “Recycle a Mortgage” | Narrower subset |
| Memberships | AMI member logo, VouchedFor badge | Not shown |
| Social | Twitter @NexMoney, Facebook, YouTube (+ dead G+) | Not prominent |
| Guides / content | Section exists but unfinished (“Coming March 19”) | FAQ page only |

# 3. Port-before-launch checklist

Everything the live site already does that the redesign needs before it can safely replace it. MUST items are launch-blockers.

| Item | What to do | Priority |
| --- | --- | --- |
| Real company details | Fix BH1 → Avalon, 26–32 Oxford Road, Bournemouth, BH8 8EZ. Single Bournemouth office only — Surrey is now closed, so make sure neither the redesign nor any old content still lists it. Use real emails admin@ / enquiries@. | MUST |
| Privacy + Cookies pages | Port the live /privacy and /cookies content into the redesign (it currently 404s these while collecting data). | MUST |
| Working enquiry capture | Replace the dead form with a real endpoint (and/or carry over the phone+email approach) so no enquiry is lost. | MUST |
| 14 testimonials + VouchedFor | Rebuild the testimonials page from the live reviews; link/embed Luke Richards’ VouchedFor profile to substantiate the star rating. | MUST |
| Adviser identity | Name the advisers (Luke Richards & Daniel Potts) with the VouchedFor link — people buy from people, and the reviews are tied to Luke. | HIGH |
| Client portal links | Carry over NexLogin (/portal) and ClientHub (clienthub.org.uk?id=288) so existing clients can still log in. | HIGH |
| Full service range | Add the missing services (capital raising, self build, help/right to buy, shared ownership, critical illness, general insurance lines, bridging/secured/development/commercial finance, conveyancing, Recycle a Mortgage) — each is an SEO landing page. | HIGH |
| Trust badges | Add the AMI membership logo and VouchedFor badge to the redesign. | HIGH |
| 301 redirect map | Live URLs are /path (no .html). Map every old URL to its redesign equivalent so rankings and inbound links survive the switch. | MUST |
| Social profiles | Carry over Twitter/Facebook/YouTube; drop the dead Google+ link. | MED |
| Brand assets / copy | Reuse the Nexmoney Promise, Service Guarantee, “Share the Love” £50 referral, and the warm “pop in for a coffee” voice. | MED |

# 4. Do NOT carry over (leave behind)

- The dead Google+ link, the 2016 map embed, and the iPromote tracking pixel.

- “user-scalable=no” on the viewport — it blocks pinch-zoom and fails accessibility.

- Mixed http/https asset URLs — serve everything over https.

- The unfinished “Guides — Coming March 19” placeholder. Either finish the guides as real content (good for SEO) or omit the section until it’s ready — don’t ship a years-old “coming soon”.

- The unverifiable hard-coded “5.0 / 47 reviews” schema in the redesign — replace it with the real VouchedFor feed so the rating is substantiated.

# 5. Backend implication — the HubSpot gap

Important for the custom-build decision: the live site’s lead-capture CTAs run through HubSpot — but you no longer have HubSpot access. So the current site is effectively pointing prospects at a system you can’t see into, and any leads it once captured are now stranded. This makes the case for a replacement stronger, not weaker: the redesign needs its own working lead capture (the “seam” from the main report) precisely because the HubSpot layer is gone.

Practical next steps: (a) export or recover any historic HubSpot data before the account lapses entirely, if still possible; (b) confirm whether the ClientHub portal (id 288) is still active for existing clients; and (c) stand up the new lead-capture seam (form → your own database + email alert) so enquiries land somewhere you control. This still sits around Stonebridge’s Revolution, not replacing it.

Companion to “NexMoney_Strategic_Blueprint.docx”, 30 June 2026. Based on live pages fetched 30 June 2026 and the local redesign files. General planning information, not legal/compliance advice.